Customer point of view – RTM pain points

Ashok

Status of the requirement

On track / no overdue - Timeline

Parent requirement - solution design doc - how to solve the objective

list of functional and non-functional objective

signoff from both parties (customer and suppliers)

expected timeline - from star to end

Expectation - to check the workitem is created from the solution design doc - status(design, development)

testing

done

test case created

test log created

issue/ defectes recorded

every artifact will have a status to calculate the overall requirement status

Risks involved , solved risk mitigation, will a req impact another req

Meetings regarding the requirement discussion need to be noted

Mouli

Risk - how to mitigate the issue of the sub task due to timeline issue.

Halith

requirements definition - status | owner | Progress| constraint date

Tasks- linked under Requirements

Governance

KPI - No of requirement, tasks, Active - chart/ graphs

recent activities - which users is

Catherine

quality governance

Information Dashboard - Time, Status, overdue,

RACI matrix - Partner

Each user/customer - signoff

Training and UAT - for customer - Trainee acknowledge if the training is effective

Kaar Tech Project Managers/ Employee

Avinash

don't need every thing in one place

KPI - data visualization seen first - project plan progress, budget, quality standards, deliverables, milestone, work done for salary/ revenue,  League-Lag indicator dashboard

Traversal in a matrix - My view, Organizational view

Requirement Group

scope of slicer/filter

Group the requirement in any manner - ms planner - Groupby feature

RTM is a report - no crud operations - read only screen - can be drilled down

separate page for crud

Abhishek

total coverage of requirement (task, issue, tc, releases) is a design , development, testing, all phases. - Status - fully covered, partial, not covered.

Lets have a standards - metrics

Multiple version of a requirement.(only requirement)

set a baseline version. each and every change is a version

click a option to show the complete version change, and compare the 2 version, and see what is changed.

Version for RTM and version of each requirement.

Dhayalesh

call should be recorded in our application, for cta proof

validated the requirement, and track the rejected requirement too

track risk mitigation for parent and child requirement

2 signoff - boards/ clients

everything should be customizable by the administration

record all the call, cts, for each and every step.(for proof)

changes request(cr) - requirement - again follow the same plan, deliverable plan changes, so we need to mitigate the risk that follows after the

if change request came – in between we need to decide a method

if change request came - after all event/phase finished. it will become another requirement.

Amithesh

Share requirements

Requirement lifecycle, project phase.

when can we say a requirement is completed- till its hypercare.

Check what type of requirement - function and non-functional requirement etc.

clone and create type.

Lipsa

Visualize the Trace link to find the impact when the Requirement is updated.

FMEA document integration

Edson

requirement and TC - coverage

Test run - Results

RTM - 3 components

Traces - Link

Coverage - Links are meaning full

Compliance - Links, outcomes/evidence, approval.

Baseline RTM version

Requirement as a Entity - Should have a state machine (flexible- client configurable)

No change should be without trace. A change should have a trace. - version/

dev test, quality test, pre-production, production - Test Cycle

Trace - evidence/artifact-based linkage

Not a Trace - Just linking

Source - where it started

Target - where it's going/ends

Semantics/trace type - what relations

Trace will have a valid and invalid relationships - app should we handle this

How to implement Trace

Trace validity

Timestamp

State aware - forward/backward traceability.

Test

test case executed

test case version needs to be matched to base

Types of trace

Structural

Temporal

Vinith

requirements need to be uniquely identified

End-to-End Coverage

Identify missing, duplicate, or conflicting requirements

Export the RTM to SOX, ISO standards

Consolidated RTM for program and portfolio

SDD, FRS tags

IDD - Integration design

Testing Strategy - how to integrate the testing Strategy in RTM

RTM – Traceability Items

- Scope Item (Process) – A defined business process representing the functional boundaries of the project.

- Requirements – Documented business or system needs to be implemented in the solution.

- Project Scope – The overall boundaries, deliverables, and objectives of the project.

- Project – The end-to-end initiative delivering the defined business solution.

- GSI Tracker – A tracker used to monitor global solution implementation progress.

- SDD – Solution Design Document describing the detailed design of the system.

- FRS – Functional Requirement Specification detailing functional behaviors of the solution.

- IDD – Interface Design Document defining integrations and data exchange points.

- ADD – Application Design Document explaining application architecture and configurations.

- Testing Strategy – High-level plan outlining the overall testing approach and test phases.

- Project Charter – Formal document authorizing the project and defining objectives and governance.

- Integration Strategy – Blueprint for managing and executing all system integrations.

- Landscape Strategy – Plan for system environment architecture and technical setup.

- Data Migration Strategy – Approach for moving legacy data into the target system.

- Data, Reporting & Analytics Strategy – Plan for data models, reporting, dashboards, and analytics.

- Change Management Strategy – Approach to manage organizational and process changes.

- Clean Core / Development Strategy – Guidelines ensuring minimal customizations and standard usage.

- Training Strategy – Plan for end-user training content, delivery, and readiness.

- Cutover Strategy – Strategy for transitioning from current system to new system during go-live.

- Key Data Structure / MDOD – Explore/Design – Definition of master data objects and structures.

- Common Information Model – Explore/Design – Standardized data model aligning business entities across systems.

- Security & Authorization Strategy – Project Charter – High-level plan for user roles, access controls, and authorization.

- Stakeholder List – Project Charter – Detailed list of all project stakeholders and responsibilities.

- WRICEF Catalog – Inventory of all custom developments (Workflow, Reports, Interfaces, Conversions, Enhancements, Forms).

- Role Matrix Form (RMF) – Mapping of business, task, and composite roles for access design.

- Training Needs – Document identifying required training for different user groups.

- Business Process Architecture (Signavio) – Process maps and workflows defined using Signavio.

- Configuration Items – List of system configuration elements needed to support requirements.

- Test Cycle – Quality Assurance – Structured testing rounds such as SIT, UAT, Mock cycles, and data cycles.

- Test Scenario – Quality Assurance – High-level test flow representing end-to-end functionality.

- Test Case – Quality Assurance – Step-by-step test steps validating specific requirements.

- Test Plan – Quality Assurance – Overall plan defining testing scope, schedule, and responsibilities.

- Test Results – Quality Assurance – Documented outcome of executed test cases.

- Defects – Quality Assurance – Logged issues found during testing, tracked through resolution.

- Solution Walkthrough Sprint (SWT1, SWT2, SWT3) – Iterative demonstration of designed solution functionality.

- Unit Testing – Developer‑performed testing verifying individual components.

- Functional Testing – Testing validating functional behavior against requirements.

- Training (Curriculum, Course, Lessons, Topics) – Structured training content hierarchy for end users.

- Change Impact – Explore/Design – Assessment of how a requirement or design change affects processes, data, and systems.